WB Assistant — Software Requirements Specification

Document 6 · What to build, the rules it must follow, delivery phases and acceptance · Version 1.1 · 19 September 2026 · Prepared by Parth Varma

|  | How to use this document This is the brief for the development team. Read sections 1 to 5 before writing any code. Every requirement has an ID (SA = Super Admin, CL = Client panel, PL = WhatsApp platform rule, NF = non-functional) — use these IDs in tasks, commits and questions. Before starting, return an estimate per phase using the table in section 12. No passwords, secrets or tokens are in this document; they are handed over separately (section 3). |
| --- | --- |

# 1. The product

WB Assistant is a multi-client WhatsApp business messaging platform built on the official WhatsApp Business Platform (Cloud API). Businesses use it to talk to their own customers on WhatsApp: a shared team inbox, broadcast campaigns, chatbots, keyword automation and analytics. The closest reference product is getgabs.com.

It is a new product, built from scratch on the itfuturz-waba code. It keeps the WB Assistant name, but it is not a migration of the old unofficial WB Assistant (whatsapp-web.js): no code from that product is used. Every message goes through Meta's official Cloud API.

## 1.1 Who uses it

- Small and medium Indian businesses — e-commerce, education, healthcare, real estate, restaurants, salons, services

- Existing WB Assistant customers moving from the unofficial version

- I T FUTURZ staff, who operate the platform from the Super Admin panel

## 1.2 Business model — this shapes the design

| Question | Answer |
| --- | --- |
| Our role with Meta | Meta Tech Provider (direct Cloud API, no reseller in between) |
| Whose WhatsApp number? | Each client connects their OWN number through Embedded Signup. We never own client numbers |
| Who pays Meta for messages? | The client, directly, using their own payment method in Meta. We never pay for client messages |
| What do we charge? | A software subscription (plans with limits — to be defined by ITFuturz) |
| Company | I T FUTURZ, Surat, Gujarat, India |

# 2. What already exists

## 2.1 Meta approvals — all complete

| Item | Status |
| --- | --- |
| Business Verification | Verified (November 2024) |
| Tech Provider | Enabled 07 September 2026 |
| Access Verification | Verified 09 September 2026 |
| App Review | Approved — whatsapp_business_messaging, whatsapp_business_management, public_profile |
| App status | Published (Live) 19 September 2026 |

Nothing on the Meta side blocks development. Features that need additional Meta permissions are listed in section 12 (Phase 3) and must not be started without ITFuturz sign-off.

## 2.2 The only code to build on — itfuturz-waba

The whole platform is built on the itfuturz-waba MVP. It is Node.js + TypeScript + Express and has been tested against the live Cloud API. What it already does:

| Part | What it does |
| --- | --- |
| src/lib/graph.ts | Send template, send text, create and list templates, list phone numbers, Graph API error handling |
| src/lib/signature.ts | Webhook signature check over the raw request body. Must not be changed |
| src/routes/webhook.ts | Verification handshake, signature check, fast 200 response, wamid de-duplication, BSUID-first contact identity |
| src/routes/messages.ts, templates.ts | Send and template APIs, with plain-English hints for Meta error codes |
| db/schema.sql | Contacts keyed on BSUID with phone nullable; unique wamid on messages; token expiry column |
| public/ | Two simple screens (send message, create template) in plain HTML/CSS/JS |

It is single-account today. Phase 1 turns it into a multi-tenant platform; everything else in this document is built new on top of it.

|  | Do not use the old WB Assistant code The existing unofficial WB Assistant (whatsapp-web.js, Puppeteer, QR login) is not a source for this project — not its transport, not its screens, not its logic. Every feature in this document, including the flow builder, keyword automation and AI replies, is built fresh on itfuturz-waba. Only the brand name and domain carry over. |
| --- | --- |

# 3. IDs and credentials

## 3.1 Reference IDs — not secret

| Item | Value |
| --- | --- |
| Meta App ID | 1075294524979498 |
| Meta app name (shown to clients in the Connect popup) | ITFuturz Messaging Platform |
| Business Portfolio ID | 442667213703747 |
| Embedded Signup Configuration ID | 4546265418941622 |
| Graph API version | v25.0 |
| Test phone number / phone number ID | +1 555 672 2362 / 1281664778368035 |
| Test WABA ID | 1098394529543443 |
| Product domain | https://wbassistant.itfuturz.cloud |
| Privacy policy | https://itfuturz.in/support/privacy-policy.html |
| Terms of service | https://itfuturz.in/support/terms.html |
| Data deletion | https://itfuturz.in/support/data-deletion.html |

## 3.2 Secrets — handed over separately, never in this document

| Secret | Source | Lives in |
| --- | --- | --- |
| Meta App Secret | Meta → App settings → Basic | Server .env only |
| Webhook verify token | Generated by dev team | Server .env + Meta webhook settings |
| Token encryption key | Generated (32 random bytes) | Server .env only |
| Database credentials | Hosting | Server .env only |
| Client access tokens | Created by Embedded Signup | Database, encrypted |

|  | Secret handling rule Secrets are never committed to git, pasted into chat or email, written to logs, sent to the browser, or shown in screenshots. .env is in .gitignore. If a secret is ever exposed, it is rotated the same day. |
| --- | --- |

# 4. Architecture

One codebase, one database, one Meta app, two panels. Every row of client data carries a tenant_id.

+--------------------------------+

|  SUPER ADMIN PANEL  (ITFuturz)  |

|  all clients, health, plans     |

+---------------+----------------+

|

+---------------------+---------------------+

|                     |                     |

+----+------+        +-----+-----+        +------+----+

| Client A  |        | Client B  |        | Client C  |

| panel     |        | panel     |        | panel     |

| own no.   |        | own no.   |        | own no.   |

+----+------+        +-----+-----+        +------+----+

|                     |                     |

+------ WhatsApp Cloud API (Meta) ----------+

## 4.1 Technology

| Layer | Choice | Status |
| --- | --- | --- |
| Backend | Node.js + TypeScript (from the MVP) | Required |
| Database | PostgreSQL | Required |
| Background jobs | Redis-backed queue (for example BullMQ) for webhooks, broadcasts, scheduled and drip jobs | Recommended |
| Frontend | A component framework (for example React) — the MVP’s plain HTML is fine for simple screens but not for a real-time inbox or a drag-and-drop flow builder | Dev team to propose |
| Real-time | WebSocket or server-sent events for the inbox | Required |
| Media storage | Server storage or S3-compatible object storage | Dev team to propose |
| Hosting | Hostinger VPS, https://wbassistant.itfuturz.cloud | Required |

|  | Before the domain is registered with Meta wbassistant.itfuturz.cloud currently serves the old unofficial product, and its landing page advertises "anti-ban protections", "human-like delays" and "invisible message variation". Before the domain is added to the Meta app, that page must be rewritten for the official product (remove anti-ban, contact extraction and group features; say it is built on the official WhatsApp Business Platform; say Meta message charges are billed separately), and the old unofficial app must be moved off the domain or shut down. The domain must serve over HTTPS directly — no redirects. |
| --- | --- |

# 5. Users and permissions

| Role | Who |
| --- | --- |
| super_admin | ITFuturz owners — full control of the Super Admin panel |
| support | ITFuturz support staff — view client health and settings; no billing or plan changes |
| client_admin | Owner or manager at a client business — full control of their own panel and team |
| client_agent | Staff at a client business — inbox and contacts only |

| Action | super_admin | support | client_admin | client_agent |
| --- | --- | --- | --- | --- |
| View list of all clients | Yes | Yes | — | — |
| Change plans, billing, suspend | Yes | — | — | — |
| Read a client’s conversations | Logged access only (SA-12) | Logged access only (SA-12) | Own | Own |
| Connect / reconnect WhatsApp | — | — | Yes | — |
| Templates and broadcasts | — | — | Yes | — |
| Reply in inbox | — | — | Yes | Yes |
| Automations and chatbots | — | — | Yes | — |
| Manage team users | — | — | Yes | — |

Roles and tenant_id are enforced on the server in every query, not only by hiding buttons in the UI.

# 6. Super Admin panel

| ID | Requirement | Phase |
| --- | --- | --- |
| SA-01 | Dashboard: total clients, active today, messages sent and received today, failed messages, new sign-ups this week | P1 |
| SA-02 | Clients list with search and filters: business name, connected number, plan, status (active / needs_reconnect / suspended), sign-up date | P1 |
| SA-03 | Client detail: WABA ID, phone number ID, display number and name, quality rating, messaging tier, token expiry date, connection status, users, template count, message volume chart | P1 |
| SA-04 | Health alerts: tokens expiring within 7 days, quality rating dropped to YELLOW or RED, number disconnected, webhook failures, spike in failed messages | P1 |
| SA-05 | Suspend and reactivate a client. Suspension stops sending but keeps data | P1 |
| SA-06 | Plans: create and edit plans with limits (users, contacts, broadcasts per month, flows, API calls) | P2 |
| SA-07 | Subscriptions: plan per client, renewal date, paid / unpaid, grace period | P2 |
| SA-08 | Onboarding counter: clients connected in the last rolling 7 days against Meta’s cap of 200; warning at 150 | P1 |
| SA-09 | Audit log of every staff action — who, what, which client, when, from which IP. Cannot be edited. Searchable | P1 |
| SA-10 | Staff user management. Two-factor authentication mandatory for all staff | P1 |
| SA-11 | Announcements: banner shown to all or selected clients | P2 |
| SA-12 | Controlled access to a client’s conversations: requires a written reason, expires automatically (for example 60 minutes), recorded in the audit log, and visible to that client’s admin | P2 |
| SA-13 | System health: webhook queue depth and lag, failed jobs, Graph API error rates | P2 |

|  | Privacy rule Our published Privacy Policy says staff access to client data is limited to what each role needs. The Super Admin panel therefore shows counts, statuses and health — not message content. The only way for staff to read conversations is SA-12. |
| --- | --- |

# 7. Client panel

## 7.1 Account and team

| ID | Requirement | Phase |
| --- | --- | --- |
| CL-01 | Sign up, email verification, login, password reset | P1 |
| CL-02 | Team users: invite, assign role (admin / agent), deactivate | P1 |
| CL-03 | Optional two-factor authentication for client users | P2 |
| CL-04 | Business settings: timezone, working hours, WhatsApp business profile (about, address, email, website, photo) | P1 |

## 7.2 Connect WhatsApp

| ID | Requirement | Phase |
| --- | --- | --- |
| CL-05 | "Connect WhatsApp" using Embedded Signup v4 with our Configuration ID — see section 11 | P1 |
| CL-06 | Connection page: number, display name and its approval status, quality rating, messaging tier, token health | P1 |
| CL-07 | Reconnect flow when a token expires or access is revoked; clear banner until fixed | P1 |
| CL-08 | Disconnect the number; data kept or deleted according to the client’s choice and our Data Deletion policy | P2 |

## 7.3 Team inbox

| ID | Requirement | Phase |
| --- | --- | --- |
| CL-09 | Conversation list: unread, mine, unassigned, all; filters by label and status; search | P1 |
| CL-10 | Conversation view: text, image, document, audio, video, location, contact cards, button and list replies, reactions; sent / delivered / read / failed status on each message | P1 |
| CL-11 | 24-hour window indicator. When the window is closed, the reply box switches to a template picker | P1 |
| CL-12 | Assign to agent, internal notes, labels, open / closed | P1 |
| CL-13 | Quick replies (saved answers) | P1 |
| CL-14 | Real-time: new messages and status changes appear without refreshing | P1 |
| CL-15 | Send and receive media through the Cloud API media endpoints; stored with a retention period | P1 |

## 7.4 Contacts

| ID | Requirement | Phase |
| --- | --- | --- |
| CL-16 | Contact list with tags, custom fields, search and saved segments | P1 |
| CL-17 | CSV import with column mapping. Import must record the opt-in source; contacts without one cannot receive marketing templates | P1 |
| CL-18 | Opt-in and opt-out status per contact. Replying STOP opts out automatically | P1 |
| CL-19 | Identity by BSUID first; phone may be empty. Merge duplicates | P1 |
| CL-20 | Export the client’s own contacts to CSV | P2 |

Note: extracting contacts from a phone (a current unofficial feature) does not exist on the official API and must not be built.

## 7.5 Templates

| ID | Requirement | Phase |
| --- | --- | --- |
| CL-21 | Create templates: category (Marketing / Utility / Authentication), language, header (text, image, video, document), body with variables, footer, buttons (quick reply, URL, call, copy code) | P1 |
| CL-22 | Status kept in sync from webhooks (approved, rejected, paused, disabled); rejection reason shown | P1 |
| CL-23 | Starter template library clients can copy and edit | P2 |

## 7.6 Broadcasts

| ID | Requirement | Phase |
| --- | --- | --- |
| CL-24 | Create a broadcast: choose template, choose segment, map template variables to contact fields, preview | P1 |
| CL-25 | Send now or schedule, in the client’s timezone | P1 |
| CL-26 | Sending runs in the background queue and respects opt-in, the number’s messaging tier and throughput; backs off on error 130429 | P1 |
| CL-27 | Report: sent, delivered, read, failed (with reason), replied | P1 |
| CL-28 | Retarget: new broadcast to a subset such as "delivered but not read" | P2 |
| CL-29 | Estimated Meta cost before sending (informational, from an editable rate table) | P2 |

## 7.7 Automation and chatbots

| ID | Requirement | Phase |
| --- | --- | --- |
| CL-30 | Welcome message and away message outside working hours | P1 |
| CL-31 | Keyword rules: when a message matches, reply, add tag, assign, or start a flow | P1 |
| CL-32 | Keyword monitoring: notify the team when a watched keyword appears | P1 |
| CL-33 | Visual flow builder: messages, buttons, lists, conditions, collect input, save to contact field, call an API, hand off to a human | P2 |
| CL-34 | Human handoff pauses the bot for that conversation | P2 |
| CL-35 | Drip campaigns: sequences of templates with delays and triggers (tag added, form submitted, date field) | P2 |
| CL-36 | Bot-loop protection: stop automated replies when two bots message each other | P2 |
| CL-37 | AI auto-replies from a knowledge base the client uploads; only inside the 24-hour window; hands off to a human when unsure. The AI provider chosen must be added as a data processor in Meta’s Data handling answers and in our Privacy Policy before launch | P2 |
| CL-38 | Forms using Meta WhatsApp Flows | P2 |

## 7.8 Integrations

| ID | Requirement | Phase |
| --- | --- | --- |
| CL-39 | Public REST API with per-client API keys and rate limits: send message, send template, manage contacts | P2 |
| CL-40 | Outgoing webhooks to the client’s own URL: message received, message status | P2 |
| CL-41 | Shopify and WooCommerce: order confirmation, shipping update, abandoned cart | P2 |
| CL-42 | Google Sheets sync | P2 |
| CL-43 | Website chat widget (button opening WhatsApp with a pre-filled message) | P2 |

## 7.9 Analytics and billing

| ID | Requirement | Phase |
| --- | --- | --- |
| CL-44 | Dashboard: messages sent and received, delivery and read rates, broadcast results. Agent response times in P2 | P1 |
| CL-45 | Quality rating and messaging tier shown clearly with a plain explanation | P1 |
| CL-46 | Clear notice that Meta message charges are billed by Meta to the client’s own payment method, with a link to add it in WhatsApp Manager | P1 |
| CL-47 | Current plan, usage against limits, ITFuturz subscription invoices | P2 |

# 8. WhatsApp platform rules — must be enforced in code

These come from Meta’s policies and API behaviour. Breaking them gets client numbers restricted or banned, and can put ITFuturz’s Meta approval at risk.

| ID | Rule |
| --- | --- |
| PL-01 | Business-initiated messages only to contacts who opted in. Store opt-in source and time |
| PL-02 | Opt-outs (STOP) take effect immediately |
| PL-03 | 24-hour customer service window: free-form messages only within 24 hours of the customer’s last message. Outside it, approved templates only |
| PL-04 | Template category must match its content. Promotional wording in a Utility template gets rejected or reclassified |
| PL-05 | Messaging limits per number: new numbers start at 250 unique recipients per 24 hours; tiers rise automatically with good quality. Never exceed the current tier |
| PL-06 | Throughput: about 80 messages per second per number by default. On error 130429, back off and retry |
| PL-07 | Webhooks are delivered at least once. De-duplicate on the message ID (wamid) |
| PL-08 | Verify X-Hub-Signature-256 on every webhook, computed over the raw request body. Reject anything invalid |
| PL-09 | Acknowledge webhooks within about 2 seconds; process in the background queue |
| PL-10 | Contacts are identified by BSUID (business-scoped user ID). Phone number may be missing for WhatsApp username users |
| PL-11 | Client tokens expire after 60 days. A daily job warns 7 days ahead and triggers refresh or the reconnect flow |
| PL-12 | Meta allows at most 200 new client onboardings per rolling 7 days |
| PL-13 | Embedded Signup v4 only. v2 is retired on 15 October 2026 |
| PL-14 | No unofficial libraries (whatsapp-web.js, Baileys, Puppeteer automation) and no anti-ban behaviour (random delays, message variation to avoid detection) |
| PL-15 | No contact scraping and no group messaging features |
| PL-16 | Brand: no WhatsApp or Meta trademarks in product names or domains. "Built on the official WhatsApp Business Platform" is fine. Do not display an "Official Meta Partner" badge — ITFuturz is a Tech Provider, not a Meta Business Partner |

# 9. Non-functional requirements

## 9.1 Security

| ID | Requirement | Phase |
| --- | --- | --- |
| NF-01 | Tenant isolation enforced on the server in every query. Automated tests prove one client cannot read or change another client’s data | P1 |
| NF-02 | Secrets only in server environment variables — never in git, frontend code, API responses or logs | P1 |
| NF-03 | Client access tokens and phone PINs encrypted at rest (AES-256-GCM) | P1 |
| NF-04 | Passwords hashed with argon2 or bcrypt. 2FA mandatory for staff | P1 |
| NF-05 | HTTPS everywhere, secure cookies, CSRF protection, input validation, rate limiting on login and API | P1 |
| NF-06 | All Graph API calls made from the server, never from the browser | P1 |

## 9.2 Privacy

| ID | Requirement | Phase |
| --- | --- | --- |
| NF-07 | Account closure: 30 days to export, then deletion — matching our Privacy Policy | P2 |
| NF-08 | Data deletion requests handled as described on our Data Deletion page | P2 |
| NF-09 | Staff cannot read message content except through SA-12 | P1 |

## 9.3 Reliability and performance

| ID | Requirement | Phase |
| --- | --- | --- |
| NF-10 | No message lost if the server restarts: webhooks stored first, processed from the queue | P1 |
| NF-11 | A 10,000-recipient broadcast runs in the background within tier and throughput limits without slowing the panel | P1 |
| NF-12 | Daily database backups kept 14 days; a restore tested before launch | P1 |
| NF-13 | Error monitoring with alerts to ITFuturz | P1 |
| NF-14 | Uptime target to be agreed (proposed 99.5% monthly, excluding Meta outages) | P2 |

## 9.4 Usability and code quality

| ID | Requirement | Phase |
| --- | --- | --- |
| NF-15 | Works on mobile browsers — agents often reply from phones | P1 |
| NF-16 | English first; text kept in translation files so Hindi and Gujarati can be added later | P1 |
| NF-17 | Code in a Git repository owned by I T FUTURZ; changes through pull requests; README, .env.example, database migrations and seed data | P1 |
| NF-18 | Automated tests for webhooks, tenant isolation, and the send rules (opt-in, 24-hour window, tier) | P1 |

# 10. Core data model

| Entity | Key fields and notes |
| --- | --- |
| Tenant | Business name, status (active / suspended), plan, created date |
| User | tenant_id, email, password hash, role (client_admin / client_agent), 2FA |
| StaffUser | ITFuturz staff; role (super_admin / support); 2FA required |
| WabaAccount | tenant_id, waba_id, phone_number_id, display number and name, encrypted token, token_expires_at (indexed), quality rating, messaging tier, status |
| Contact | tenant_id, bsuid (primary identity), phone (nullable), name, tags, custom fields, opt-in source and time, opt-out time, last_inbound_at |
| Conversation | tenant_id, contact, assigned agent, labels, status, window_expires_at |
| Message | tenant_id, wamid (unique), direction, type, content, media reference, status and timestamps, error code |
| Template | tenant_id, name, language, category, components, status, rejection reason |
| Broadcast / BroadcastRecipient | Template, segment, variable mapping, schedule; per-recipient status |
| Flow / KeywordRule / Drip | Automation definitions and their run state |
| Plan / Subscription | Limits; tenant plan, renewal, payment status |
| AuditLog | Staff user, action, tenant, time, IP — append only |
| ApiKey / OutgoingWebhook | Per-tenant integration settings |
| WebhookEvent | Raw Meta payload stored before processing |

# 11. Meta integration

## 11.1 Embedded Signup — how a client connects

- Client clicks "Connect WhatsApp". The frontend opens Facebook Login for Business with our Configuration ID, asking for an authorisation code

- Client logs in to Facebook, chooses or creates their business and WhatsApp account, and verifies their number

- The frontend receives the code plus waba_id and phone_number_id, checks the message came from a facebook.com origin, and sends them to our server

- Server exchanges the code for a business token (uses App Secret — server only)

- Server subscribes our app to the client’s WABA so their webhooks reach us

- Server registers the phone number for Cloud API with a 6-digit PIN

- Server fetches number details and stores everything, token encrypted

- Client sees their connected number, quality rating and messaging tier

Every step must be safe to retry. The development team must confirm exact v4 parameters and endpoints against Meta’s current official documentation and list the URLs used — not blog posts or reseller guides, which often describe older versions or a different setup.

## 11.2 Webhooks

- One callback URL for the whole app: https://wbassistant.itfuturz.cloud/webhook

- Each event is routed to the right client by phone_number_id or WABA ID. Unknown IDs are logged and acknowledged, never crash the handler

- Subscribe to incoming messages and statuses, template status updates, phone number quality updates and account updates (exact field names confirmed in the Meta dashboard)

## 11.3 Meta dashboard steps done by ITFuturz

The development team supplies the values; ITFuturz enters them:

- App settings → Basic → App domains: add wbassistant.itfuturz.cloud (after the landing page rewrite)

- Facebook Login for Business → Settings: allowed domain and OAuth redirect URI for wbassistant.itfuturz.cloud

- WhatsApp → Configuration: webhook callback URL, verify token, subscribed fields

# 12. Delivery phases and acceptance

| Phase | Scope | Done when |
| --- | --- | --- |
| Phase 0 — Setup | Git repo owned by ITFuturz; hosting on wbassistant.itfuturz.cloud with HTTPS; database and queue; landing page rewritten; old unofficial app off the domain; existing MVP running | MVP sends a template to the test number from the hosted server |
| Phase 1 — Core platform | All P1 requirements: multi-tenant accounts, Embedded Signup, inbox, contacts, templates, broadcasts, keyword automation, basic analytics, Super Admin core, token expiry job, platform rules, security | Acceptance test below passes |
| Pilot | 1–2 friendly clients (ideally existing WB Assistant customers) using it for real | Two weeks without a critical bug |
| Phase 2 — Growth | All P2 requirements: flow builder, drip, AI replies, WhatsApp Flows forms, integrations, public API, widget, plans and billing, retargeting | Agreed per feature |
| Phase 3 — Needs new Meta approval | Catalogue and commerce, in-chat payments, Click-to-WhatsApp ads, voice calling, help with blue-tick applications. Each needs its own permissions and App Review | Do not start without ITFuturz sign-off |

## 12.1 Phase 1 acceptance test

Performed by ITFuturz on the live server:

- A new business signs up, verifies email and logs in

- It connects its WhatsApp number through Embedded Signup and sees quality rating and tier

- A customer messages that number; it appears in the inbox in real time; an agent replies

- After 24 hours the reply box only offers templates

- The client creates a template and sees its approval status update automatically

- The client imports 50 opted-in contacts and sends a broadcast; the report shows delivered and read counts

- A contact replies STOP and is excluded from the next broadcast

- A second business signs up; neither can see the other’s data (automated tests also pass)

- Super Admin shows both clients, their health and token expiry; an expiring token raises an alert (simulated)

- No secret appears in the repository, browser or logs

## 12.2 Estimates — to be filled in by the development team

| Phase | Person-days | Team size | Target date |
| --- | --- | --- | --- |
| Phase 0 |  |  |  |
| Phase 1 |  |  |  |
| Phase 2 |  |  |  |

# 13. Out of scope

- Anything from the unofficial version that the official API does not allow: contact extraction, group features, anti-ban behaviour

- Reselling Meta messages (that would require becoming a Meta Solution Partner)

- Native Android / iOS apps — a responsive web app is required; native apps only if agreed later

- Phase 3 items until approved

# 14. Responsibilities

| ITFuturz provides | Development team delivers |
| --- | --- |
| This document and the files listed in section 16 | Source code in the ITFuturz-owned repository |
| Meta dashboard access and changes (section 11.3) | A demo of working software every week |
| Secrets through a secure channel | A release at the end of each phase |
| Hosting and domain access | README, setup guide, deployment runbook |
| Decisions within 2 working days (section 15) | Automated tests (NF-18) |
| Pilot clients for testing | Handover of every account and credential created |

# 15. Open decisions

| Decision | Owner | Needed by |
| --- | --- | --- |
| Frontend framework | Dev team proposes | Phase 0 |
| AI provider for auto-replies (becomes a declared data processor) | ITFuturz | Phase 2 |
| Subscription plans, prices and limits | ITFuturz | Phase 2 |
| Rename Meta app display name to "WB Assistant" | ITFuturz | Before pilot |
| Payment gateway for subscriptions (for example Razorpay) | ITFuturz | Phase 2 |
| Timeline for moving existing WB Assistant customers | ITFuturz | Before pilot |
| Media retention period | ITFuturz | Phase 1 |
| Uptime and support commitments | ITFuturz | Before launch |

# 16. Files handed over with this document

| File | Contents |
| --- | --- |
| itfuturz-waba.zip | Working MVP — the only code base for this project |
| developer-handover.md | Short version of this document for quick reference |
| claude-code-prompt-embedded-signup.md | Detailed task brief for Embedded Signup and multi-tenancy |
| 03_Technical_Build_Specification.docx | Architecture and data model background |

# 17. Glossary

| Term | Meaning |
| --- | --- |
| Cloud API | Meta’s official API for sending and receiving WhatsApp business messages |
| WABA | WhatsApp Business Account — owned by each client |
| Embedded Signup | Meta’s pop-up flow that lets a client connect their WhatsApp account to our platform |
| Tech Provider | ITFuturz’s status with Meta: we provide software; Meta bills clients directly for messages |
| Template | A pre-approved message format required to message a customer outside the 24-hour window |
| 24-hour window | Period after a customer’s last message during which free-form replies are allowed |
| BSUID | Business-scoped user ID — Meta’s identifier for a WhatsApp user, used when the phone number is hidden |
| wamid | Unique ID of a WhatsApp message; used to avoid processing the same webhook twice |
| Quality rating | Meta’s GREEN / YELLOW / RED rating of a number based on blocks and reports |
| Messaging tier | How many unique customers a number may message in 24 hours (250, 2,000, 10,000, 100,000, unlimited) |
| Opt-in | The customer’s recorded permission to receive business-initiated messages |